## Slide 1
RootBridge
Heritage language and culture
Sprint 3 · Team 7
Suprim
Hairaat
Biplov
Navin
Anubhav
Web Development · October 2026 · Metropolia UAS
4 languages · 536 lessons · one deployable app
Notes: We're Team 7. RootBridge helps children keep their heritage language alive. In Sprint 3 we turned our prototype into a complete, deployable product.

## Slide 2: Where we started
Sprint 1 prototype
Demo Link
The vision
One app where a child learns their heritage language and a parent follows the progress.
The prototype
Cultural Passport, lesson flow, child and parent views, Nepali content.
Sprint 2
React frontend and Express backend - built separately, mock API, simulated login.
Notes: Sprint 1 gave us the look and the learning flow. Sprint 2 built both halves - but deliberately kept them apart.

## Slide 3: Sprint 3 goals
Our Sprint 3 Goal: turn two separate halves into one deployable product.
Frontend
Replace the mock API with real calls
Real auth state, protected routes
Responsive and accessible
Four languages in one interface
Backend
MongoDB with Mongoose
bcrypt passwords, JWT login
Role-based access on every route
Tested API, ready to deploy
AI feature
Strict pronunciation coaching
Four verdicts, one concrete tip
Honest fallback with no API key
Never blocks a lesson
Everything below was built on the Sprint 2 code base - no rewrite, no change of direction.
Notes: Every goal traces back to Sprint 1: the same product, now real. The AI feature answers the hardest question in language learning - am I saying it right?

## Slide 4: Frontend progress
4
languages
536
lessons
231
browser checks
9
exercise types
LessonEngine
Nine exercise types, chosen by track and lesson phase
AuthContext
One source of truth for the session, restored on refresh
Language Hub
Pick a language once - the whole app follows it
Strengths
Clean component structure, shared state via Context
Responsive down to 390 px
Keyboard and screen-reader support
To improve
LessonEngine is large - split into per-exercise components
More tests for edge cases in the UI
Notes: Demo hook: show one lesson in Japanese, then switch the account to Finnish - same engine, different course. Have it open in a second tab, already logged in.

## Slide 5: Backend progress
The API
Auth
/api/auth
signup · login · me · forgot-password
Learning
/api/tracks · /api/lessons
content and progress
Hearts
/api/progress/lives
lose · earn · refill
Classes
/api/groups
join · requests · homework · materials
AI
/api/pronunciation/grade
strict speech grading
How AI grading works
1
Browser hears the learner and sends the TEXT (never audio)
2
Server asks Gemini with a strict prompt
3
Four verdicts + one concrete tip
4
No key, an error or over 4 seconds -> strict local check
94
backend tests
195
Postman checks
3
roles enforced
0
known vulnerabilities
Strengths: progress cannot be faked (server computes XP) · files stored in MongoDB | To improve: password-reset emails · token in a cookie
Notes: The key design decision: the server never trusts the browser. XP is calculated server-side and claimed lessons are checked against real content.

## Slide 6
Still the product we designed
Same
Cultural Passport · child and parent views · lesson flow · colours and typography
Grown
Four languages instead of one · teacher classes · hearts for independent learners
Changed on purpose
The admin panel was dropped: it duplicated what teachers do and added risk
Demo Link
Link
Sprint 1
Sprint 3
Notes: One intentional deviation we can defend: the admin role duplicated what teachers already do, so we removed it rather than ship a half-built panel.

## Slide 7: How we worked
Daily Scrum
15 minutes, three times a week · blockers raised the same day · integration started in week 5, not week 7
Liked
Early integration meant no big-bang merge at the end; honest code reviews
Learned
Never trust client data; test against a real database, not a fake one
Lacked
Automated tests came late; file ownership was unclear in week 5
Longed for
A shared staging environment from day one
Notes: Our biggest process fix: we gave every file an owner, and merge conflicts almost disappeared.

## Slide 8: What's next
In progress
Native-speaker review of Finnish and Japanese
Accessibility pass on the lesson screens
Next up
Password-reset emails
Addition of other languages and cultures
Teacher-recorded audio for each word
Class analytics for teachers
New exercise and assessments types
Development of a separate module: (Reading, Writing, Speaking, and Listening)
Risks
Free hosting sleeps when idle - wake it before the demo
Uploaded files use the database quota
Speech recognition: Cultural and Language models
Priority for future enhancements: recorded audio by real speakers, starting with Twi.
Notes: The most valuable next feature is teacher-recorded audio - for Twi there is no browser voice at all, so a real person's voice matters.

## Slide 9: Who did what
Member | Focus | Key deliverables | Evidence
Suprim | Learning experience | Lesson engine, exercises, hearts, speaking practice | branches · PRs
Hairaat | Accounts and security | bcrypt + JWT, roles, parent PIN, auth screens | branches · PRs
Biplov | Classes and teachers | Class model, join codes, requests, and teacher workspace | branches · PRs
Navin | Content and languages | Four curricula, seed script, Language Hub | branches · PRs
Anubhav | Quality and deployment | Tests, Postman, CI, Render + Atlas deployment | branches · PRs
Every member owned an area end to end: the model, the endpoints and the screens that use them.
Evidence: commit history · pull requests · task board tickets
Notes: CHECK BEFORE PRESENTING: these rows must match what each person actually did and what the commit history shows.

## Slide 10: Beyond the brief
1
Hearts system
Honest recovery: review a finished lesson, or wait. Nothing to buy.
2
Strict AI coaching
Four verdicts and one concrete tip, with an offline fallback.
3
Three extra languages
Finnish, Japanese and Twi - 144 new lessons.
4
Class directory
Learners find a teacher and request to join - no code needed.
5
Files in the database
Survive every redeploy; only the class can download them.
6
304-page code book
Every file explained, generated from the codebase itself.
Notes: The hearts system is the one we are proudest of designing: we added two recovery paths because the simple rule would have trapped a beginner at zero.

## Slide 11
Sprint 3 in three numbers
536
lessons live
410
automated checks passing
1
deployable app
Technical: never trust the client - validate on the server, and test against a real database.
Teamwork: integrate early and own your files - conflicts are a planning problem, not a git problem.
Thank you - questions?
https://github.com/suprim-rijal/RootBridge-Sprint3
rootbridge.onrender.com
Notes: Thank you. We are happy to go deeper on the authentication flow, the AI grading, or how four languages run through one lesson engine.